Sprint 1 Plan

Atheneum

Revision 2, 4/20/16

Completion date: 4/28/16

Goals: Create a starting website and database, giving a framework to create Ethereum contracts around. Website will allow users to log in and download files.

**User Story 1:** As a user, I want to be able to upload and download documents to a centralized database to have more open access to information

* Task 1: Create a database of files that users can download (6 hours)
* Task 2: Create submission functionality so that users can upload their own files (6 hours)

**Total time for User Story 1:** 12 hours

**User Story 2:** As a user, I want to have my own account so that I can upload files, and have a list of files I have downloaded, as well as account personalization.

* Task 1: Create a base website to allow users to log in and create accounts (4 hours)
* Task 2: Improve site to give users more account features (4 hours)
* Organize site structure (2 hours)

**Total time for User Story 2:** 10 hours

**Team Roles:**

Edwin Ramirez: PO, developer

Seth Little: Developer

Ian Hardy: Scrum master (sprint 1), Developer

Cole Boyer Developer

Nikola Panayotov: Developer